## Slide 1: EDN and the Repository
TL;DR

## Slide 2: Wiki
Team contact info
Instructions for equipment/software
Standard Operating Procedures (SOP)
Table of Contents to project
  Quick links to extra useful stuff
    Forums
    Repository
    Project Wiki
    Capstone Support Wiki

## Slide 3: Forum
Post ALL work done here
  Sketches, documents, PPT, meeting minutes
    CAD and Code should go in Repository
  Links to externally available information
    Include summary and page number of interest
  Use version # in filenames
  Link to issue where progress is tracked
  Drafts encouraged. DO NOT WAIT until complete to post work
Reply with DISCUSSION of work done
  Change subject to address content of reply

## Slide 4: Repository
Post CAD & Software Code here
  Create forum thread to collect discussion on this work
  Do NOT add version # or date to file name
    Subversion automatically tracks
  Comment should explain what changed and why
Everything else should go in Forums

## Slide 5: Issues
Track all work for project completion
  Short duration (NEVER more than 2 weeks)
  Measurable outcome
  DO NOT document dialog of progress on Issue
  Create a Forum thread to collect deliverables and discussion
  Add link to forum thread in Issue
Update status as progress is made
  Assigned : team member chosen to complete task
  Working : Post link to artifacts (document, spreadsheet, etc..)
  Complete : Ask teammate to verify work, check artifact, and mark complete

## Slide 6: General Guidelines
Every post is date stamped and name recorded
  No need to include student name in file names
Plain text is searchable, attachments are not
  Minutes and notes more useful as plain text posts

## Slide 7: ID #6 Project Documentation
“A” students post useful, technical items multiple times per week which advance project completion
“D/F” students document poorly, if at all, via the Electronic Design Notebook

## Slide 8: References
Electronic Design Notebook FAQ
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/EDN_FAQ
Electronic Design Notebook Quick Start Guide
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/EDN_FAQ#Quick-Start-Guide-Using-the-Electronic-Design-Notebook-for-Capstone-Designpptx
Subversion FAQ
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Subversion
Gantt Chart & Project Management
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Gantt_Charts