## Slide 1: Project Name
Client Meeting 4 – System Integration Update
Meeting Date MM/DD/YY
Team members:
Name, Major / Graduation Date
Name, Major / Graduation Date
Name, Major / Graduation Date
Name, Major / Graduation Date
Name, Major / Graduation Date
Name, Major / Graduation Date
Name, Major / Graduation Date
Client Mentors: (name)
Project Engineer: (name)
Chief Engineer: (name)
Instructions Wiki page
https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Client_Meeting_3_&_4
BEFORE submitting, delete text boxes and ALL instructions (in blue text) throughout this document. There should be no blue text in the presentation once it is completed
Insert Client logo on 1st slide of Slide Master

## Slide 2: Agenda
Project Statement & Objectives
Update from Client
Engineering Definition Update
Project Status
System Architecture
Integration
Test Plan
Technical Progress / Accomplishments
Demonstration
Answers/Decisions Needed from Client
Next Steps and Plan
Appendix
No need to change content on this slide, just delete this box.
If you adjust the slides, be sure to update the Agenda to match!

## Slide 3: Project Statement
Simply copy this slide from previous meeting’s PPT.
Update as appropriate based on changes in team understanding.
If there are NO CHANGES since last meeting, move this to Appendix and don’t present it.

## Slide 4: Project Objectives
Simply copy this slide (referred to as Short Term /Semester Objectives) from previous meeting PPT.
Update as appropriate based on changes in team understanding / Client’s feedback.
If there are NO CHANGES since last meeting, move this to Appendix and don’t present it.

## Slide 5: Update from Client
No content needed on this slide from student team.
Give client an opportunity to discuss any updates to project or goals.

## Slide 6: Engineering Definition Update
Discuss any changes / clarification to the team’s understanding of the problem since last client meeting.
Present those changes on this slide. DO NOT OPEN the Excel files.
If nothing has changed since last meeting, delete this slide

## Slide 7: Instructions for Project Status slide
Deliverables (or milestones, EDN versions) can be copied from Project Plan.
Keep the legend at top right.
Update colors and explanation as appropriate to communicate health of deliverable.
  Items due in future should be green, unless being on time is already questionable.
Be sure to have a separate slide with an explanation of late items shown on Dashboard. Acknowledge that you are late.
  Explain what you are doing to recover from whatever made you late.
Delete this slide before sharing with client.

## Slide 8: Project Status
Health | Deliverable | Initial Due Date | Adjusted / Actual Completion Date | Status Explanation
 | Circuit Design Complete | 9/23 | 10/10 | Explain WHY it’s late and what team is doing about that!
 | Software Prototype Demo | 10/18 |  | This milestone may end up late, but it has not happened yet. Explain what team will do to being it back on schedule.
 | Mechanical Testing Complete | 11/15 |  | No explanation needed for ‘green’ items
Legend
Green = Good
Yellow = At Risk
Red = In Trouble
Example content for a meeting on 10/5.
Delete all this and fill with your project’s deliverables

## Slide 9: System Architecture
Simply copy this slide from previous meeting’s PPT.
Update as appropriate based on changes in team’s understanding and approach.

## Slide 10: Integration
Explain how the subsystems and components connect.
  Physical means of attachment
  Connectors for electrical connections
  Protocol for data signals

## Slide 11: Test Plan
List the major functions and how they'll be tested / demonstrated.
Discuss any equipment or data / inputs needed to conduct this testing.
It is OK / expected to use multiple slides for this section.

## Slide 12: Technical Progress / Accomplishments
Address your technical progress / subsystems / accomplishments.
Provide context, i.e., overall system block diagram(s), architecture, etc.
Focus on results / accomplishments vs. “diary mode”.
Show rather than tell, i.e., pictures & graphs over words.
Recommended to use multiple slides for this section.
The team member who did the work should create and narrate the slide(s) showing their results.
It is OK / expected to use multiple slides for this section.

## Slide 13: Demonstration
Demonstrations include any “show and tell” opportunities!
(if possible) Pre-recorded video ensures live demo doesn't have problems.
  NO need to insert this into the PowerPoint. Just stop sharing the PPT, show the video, and then return to PPT during meeting.
ALL PROJECTS should have something to demonstrate by this stage of project.

## Slide 14: Answers / Decisions Needed from client
List of the items to ask client.
  Please use numbered list – easier to reference the items.
  It is helpful to clarify why you need the information. Your client may have other relevant information to share.
  Make your questions "SMART" so that your client can help you.
FOR YOUR SUCCESS – Your Project Engineer should review and approve this list and the entire slide set BEFORE your client sees it! This OFTEN / USUALLY requires an in-person discussion.

## Slide 15: Next Steps and Plan
Summary of work to be accomplished between now and the next Client Meeting or end of semester.
Be sure to schedule / confirm next meeting time and/or final review time.

## Slide 16: Appendix
Add additional slides as needed to this section.
NO NEED to present these slides during meeting, but good to have as reference in case client asks a question.