## Slide 1: EDN In-Class Introduction
Basic layout and functionality
  Communication
  Project Planning
  Menu Overview
DRAFT
Work in Progress

## Slide 2
Mind Map Created Using Freeplane
Types of Communication Typically Found in Capstone

## Slide 3
Types of Communication Typically Found in Capstone
And Where They “Go”!
Item | Description / Reason | EDN Location
Work Progress | Status Changes, Seen in Gantt Chart | Issues
CAD | Parts / Assemblies / Simulation Models | Repository
Memos / Reports / Word Docs | Revised multiple times, multiple authors | Repository
Poster | Revised multiple times, multiple authors | Repository
Presentations | Revised multiple times, multiple authors | Repository
Data & Analysis | Revised multiple times, multiple authors | Repository
Software | Revised multiple times, multiple authors | Repository
Standard Operating Procedures | Revised multiple times, multiple authors | Wiki
On-Going Discussions | Original messages and replies | Message Forums

## Slide 4: EDN Menu Overview
Overview – team members and project description
Activity – recent changes
Roadmap – overview of tasks
Issues – list of tasks
Gantt – graphical view of issue list
News
Wiki
Forums – MOST work posted here
Repository – file storage
Booty Bay – equipment Design Lab loans out
Settings

## Slide 5: Posting in Forums - exercise
Create a post – “<Insert name>’s FIRST post!”
Reply - attach file AND describe contents
  Post selfie or image of your choice
  No text in comment box -> doesn’t work
  File larger than 9.77 Mb -> doesn’t work

## Slide 6: Gantt Chart - exercise
Create an issue
  Set assignee to “<<me>>”
  Set start date & end date
  Useful description
  Set status to “Assigned”
  Create and Set target version to “Day 1 introduction”

## Slide 7: Customizing View - exercise
Sort Issue List
  Group results by Assignee
Filter Gantt Chart
  Create filter – Assignee is <<me>>

## Slide 8: Updating Issue - exercise
When you begin working on issue
  Set status to “Working”
  Check Gantt chart to see change
When task is finished
  Set status to “Complete”
  Add notes and link to location of the ARTIFACT which justifies this completion
    File in repository
    Forum thread of discussion and resolution/answer