## Slide 1: Project Management
A Practical Step By Step Guide
For Capstone

## Slide 2: Introduction
Industry Knows that Implementation of Appropriate Project Management Helps Increase the Probability of Project Success.
The Design Lab Staff Also Acknowledge This
  Project Management elements are included in both IED and Capstone
Some materials originate from the Project Management Institute’s KickOff Program as shown on those slides.

## Slide 3: As heard around the drink cooler…
Beginners | Experienced Project Managers
The best strategy for making a significant impact on the project is to meet up as a group and tackle one problem at a time all together. | The best strategy is to break a project down into tasks, assign one owner for each task, then hold that owner responsible for on time delivery of that task.
Group meetings need to start with holding hands and singing Kumbaya to be productive. | Say what?
We’ll just assign everyone to help. | Tasks without a clear single owner tend to get off schedule. Quickly.
I’ll take care of making the presentations. | Thank you! What will your technical contributions be?

## Slide 4: Needs
During Interviews, can be gathered by offering a list of statements seeing agreement or disagreement from the stakeholder.
Can be gathered via Use Cases
Can leverage the template from IED
May come from the

## Slide 5: Requirements
IED Focuses on Measurable Items
  As an Introduction to the Design Process
  To Help Students Define and Easily Verify Success
Capstone & Industry Also Recognize Non-Measurable Items
  These are Binary, Pass/Fail, Should or Must Include Items
  These May Also be Called
    Needs (Without Associated Measurable Requirements)
    Functional Requirements
Often Confused with Needs!
  Read it out loud. If you add “need” to it and it still makes sense, then it IS a need, not a requirement

## Slide 6: Typical Capstone Project Stakeholders
Sponsor / Mentors listed on Project Description
Additional people from Sponsor’s company
Chief Engineer & Project Engineer
The Design Lab and RPI
Project’s Output(s)
  Sellers / Distributors
  Installers
  End Users
  Repair / Maintenance Personnel
  OSHA / Safety Coordinators

## Slide 7: Empathy Map
A tool from the Project Management Institute (pmi.org)
Used for gathering and classifying customer insights
May be helpful for gathering and organizing project needs
While the template mentions “crude prototype” this could also be a CAD rendering, wireframe mockups of computer screens, or other engineering visualization tools

## Slide 8
Empathy Map
kickoff.pmi.org
Pain:
Gain:
Hear?
See?
Say and do?
Think and feel?
Instructions:
Observe users interact with a crude prototype. Then, place sticky notes in the relevant sections to document their needs and assist in better decision making.
What does he/she
Fear, frustration, obstacles…
Wants/needs, measures of success, obstacles…
Attitude in public
Appearance?
Behavior toward others?
Environment?
Friends?
What the market offers?
What friends say?
What boss say?
What influencers say?
What really counts?
Major preoccupations?
Worries and aspirations?

## Slide 9: Work Breakdown Structure (WBS)
A Graphic Tool for Breaking Down Projects into Major Work Elements
  In both IED and Capstone, introduced as Subsystems
Subsystems Should be Used as Categories in the EDN
Diagram Should be Included in the Design Report and Status Updates
Car
Powertrain
Braking
Entertainment
Exterior
Steering
Sample WBS for a Car

## Slide 10: Identifying Team Skills
Skills Needed | Team Member | Qualifications / Expertise
Python Programming | Sally | Intro Programming Class
FEA | Julie | CAD, ??
CFD | Bill | Undergraduate Research Project
Electronics PCB & Assembly | Nancy | Personal projects
Etc. | … | Courses, Individual experiences, etc.
Like the IED Skills Survey
Used to Appropriately Assign Team Members to Tasks

## Slide 11: Identify Tasks
Leverage the WBS / Subsystem Breakdown
Create Issues in the EDN
Based on Skills, Assign Each Issue an Owner
Car
Powertrain
Braking
Entertainment
Exterior
Steering
Task 1
Task 2
Task 1
Task 2
Task 1
Task 2
Task 1
Task 2
Task 1
Task 2
Sample WBS for a Car – With Associated Tasks