## Slide 1: The Engineering Design Process
A 5 Minute Refresher!

## Slide 2: This Presentation is…
An overview to those not yet familiar with the design process
Or
A refresher for those who have already been exposed to it
Formally Taught in IED
Used Throughout Capstone
Sponsor and Client are equivalent terms
Experienced in Everyday Life!

## Slide 3
Customer Needs
NOT what the customer said, but your INTERPRETED needs from that
Focus on Functional Needs
What Problems Must Your Project Address?
Not Typically Measurable
Stay Technical!
Engineering Requirements
Must be Measurable!
“What”, not “How”
Solution Independent, i.e., Multiple Solutions May be Possible to Meet the Requirements
Typically, Many for Each Need
Key Outputs
Prioritized Needs & Requirements Spreadsheet
Identified Applicable Engineering Standards

## Slide 4
Concept Generation
The Team Generates Multiple Ways to Solve the Problem
Include Concepts Even if the Team Does Not Know How to Execute Them. Help May be Available!
Concept Selection
The Client Participates in Making the Final Selections
More than One Concept May be Selected for Evaluation
Key Outputs
Handmade Drawings
Simple Diagrams
Preliminary Calculations
Mind Maps
Documents of Notes
Updated Needs & Requirements Spreadsheet

## Slide 5
System Design
Once for the Overall Project
Include Block Diagrams / Graphics
Identify Subsystems and their Interfaces
Detailed Design
Includes an Overall Design for Each Subsystem
Test Plans for Each Subsystem
Likely to be Updated During / as a Result of the Next Steps
Key Outputs
CAD Models
Electrical Drawings
Analysis / Models
Updated Concepts
Updated Needs & Requirements Spreadsheet
Updated Project Plan
Test Plans

## Slide 6
System Integration
The Team Combines individual Subsystems into Complete Package
Resolve Interface Issues
Prepare for Testing
System Test
Conduct Testing as already defined in Test Plans
Each Subsystem Test Independently
Full System Operation verified according to Needs and Requirements Metrics
Key Outputs
Test Results & Analysis
Updated CAD Models
Updated Electrical Drawings
Updates Analysis / Models
Updated Concepts
Updated Needs & Requirements Spreadsheet

## Slide 7: All teams are in a different place
Project Age
  New project
  Continuing project from previous semesters
Goals / Project Types
  New product/process
  Improvement of existing product/process
  Investigation of new technology
  System integration
Product Life cycle
  Research and Development
  Feature Growth
  Repair & Maintenance
Team – Including Client
  Multidisciplinary vs single discipline
  Remote vs on-campus
That’s OK and expected!
The Engineering Design Process Still Applies!