## Slide 1: The Statement of Work
The Design Lab at Rensselaer

## Slide 2: The Statement of Work - SoW
What Is It?
Written Shared Understanding of the Project
Why Do We Use One?
Commonly Used in Industry
Used to Define Projects and Help Manage Scope
When Is It Created?
Approximately Week 4

## Slide 3: The Process
Working With Your Team
  Download and Review the Design Report Template
  Note The Required SoW Sections
  Consider How Those Sections Relate To Your Project
  For Each Section – As You Work
    Remove any sample text / instructions
    Fill in the appropriate information
  Some Sections May Require More Discussion Than Others
  This is Preliminary and WILL Be Revised During the Project
  All Team Members Proofread the Entire Document

## Slide 4: These Design Report Sections = SoW
The Statement of Work is simply a Subset of the Design Report
You Will Add The Other Sections Later In the Semester

## Slide 5: Where / How ?
Section | General Guidance / Information Source
Executive Summary | Write this Last!
List of Figures and Tables | Automatically Created by Using Word Captions
Revision History | Loosely Keep Track of Changes
Glossary | Start this ASAP & Keep Adding
1. Introduction | New Writing
2. Project Objectives & Semester Objectives | Leverage The Initial Project Description
3. Engineering Tools and Methods | From Your Earlier Working Session
References | Start this ASAP & Keep Adding! Do NOT do this last!
Appendix A: Initial Deliverables and Dates | From Your Earlier Working Session
The file name and location in your Repository always remains the same:
“working/Reports/Design Report and Poster/Design Report.docx”

## Slide 6: Helpful Hints
Avoid flowery prose. Be concise and technically focused. Be sure all terms are clear or defined.
Background and Motivation
  May come from: Industry / Academia, Your sponsor, Previous capstone teams
  Start with your project description
  Change for new information (if any) from your sponsor meeting(s), PE, CE
Long Term Objectives and Customer Payoff - aka “The Big Picture”
  Timeframe: 2-5 Years after this semester
  What will your customer do with your results?
  How will your results facilitate better products, higher profits, contributions to society, etc.?
  Assume your work may need to be combined with other developments @ RPI or Sponsor

## Slide 7: Helpful Hints
Current Semester Objectives - aka “The Little Picture”
  Capture the valuable results that you will produce and deliver to your customer in this one-semester course.
  What will delight your sponsor?
  Include specific commitments by your team
  Be project specific, not generic.
  Do NOT simply repeat the generic design process.
  If yours is an on-going project, summarize the project history first so that it is easy for the readers to understand why you chose the semester objectives.

## Slide 8: Helpful Hints
Engineering Tools and Methods
  Provide specific information on the *technical* aspects of work.
  Convince the reader that the team has the technical know-how required to execute the project.
  Do not include project management approach details unless they specifically relate to how the team will deliver their work.
See Example On Next Slide

## Slide 9: Helpful Hints - Engineering Tools and Methods Examples
Project Area | Potential Technologies & Application
Software | Iteratively releasing code for sponsor feedback Flow chart of system control loop Storyboard of user input Pseudocode
Mechanical | Free Body diagram - relationship of force vectors Torque measurements on the shaft to determine maximum system loading
Process | Conduct customer interviews of toddler caregivers Create Standard Operating Procedure for system startup and calibration Discrete Time Simulation of material flows for factory layout

## Slide 10: Helpful Hints
Deliverables and Dates
Do not list course items, e.g. Preliminary Design Document, sponsor visits, etc.
Include completion of specific intermediate project accomplishments
  Analysis, experiments, design drawings or fabrication of parts
  Confirm deliverables are tangible items.
  Be S.M.A.R.T.
  Be specific to your project, rather than generic.
  Deliverables are the outputs of the tasks, not the tasks themselves. E.g.
    Task - Research competitors' products.
    Deliverable - A report on competing products.
  Deliverables should relate to your Current Semester Objectives

## Slide 11: Things to Watch Out for
Do not rename the file! Keep “Design Report.docx”
Stay S.M.A.R.T.
Proofread
Incorporate feedback from PE/CE/sponsor
Use Our Checklists as a Self-Evaluation Rubric
Look at the Rubric - https://designlab.eng.rpi.edu/svn2/capstone-support-dev/Rubrics

## Slide 12: Additional Resources
The Project Management Institute, https://www.pmi.org/
  Training Materials
  Certifications
  Publisher of “The Project Management Book of Knowledge”
Ulrich & Eppinger / Ulrich, Eppinger and Yang
  Product Design and Development – Project Management chapter in the IED Textbook
Capstone Support Wiki
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Statement_of_Work
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Gantt_Charts__Project_Management