## Slide 1: Welcome to Capstone Design
Playbook for Class 1 to 9
Scaffolded Sessions

## Slide 2: Revision History
Version | Date | Name | Reason for Changes
1.0 | 5/17/21 | Paster | Copy created from S21 Playbook Revision history cleared
1.1 | 5/18/21 | Paster | “disposable mask” clarified p9 Orientation Packet p19
1.2 | 6/8/21 | Paster | EDN usage p67
1.3 | 6/21/21 | Anderson | COVID page. Mentioned flipped on slide 12. Added comment about where to discussed flipped, fixed some grammar / increased font size-formatting on a couple slides
1.4 | 6/28/21 | Paster | Added Design Process image after agenda slides Font change p44
1.5 | 7/2/21 | Paster | Updated all web links to F21 Ticket Outs
1.6 | 7/8/21 | Paster | Added External & Internal concept search slides from IED textbook p 79+80 Improved task description on daily Design Process poster callback
1.7 | 7/13/21 | Paster | Removed mention of Risk Analysis Memo Added content and reference to Benchmarking Memo Updated dates for PDR and Memo submission s/’Midterm forum’/‘PDR forum’ Updated most Agenda slides to add CE time and fix formatting Added Class 3 Ticket Out
1.8 | 7/15/21 | Paster | Benchmarking Memo introduced – p84 Related Out Of Class tasks & link to rubric added
1.9 | 7/23/21 | Paster | Added CE Time to Day 6 – p81 Added ‘Re-read project description’ as task after Day 1
2.0 | 7/26/21 | Paster | Semester removed from filename to make document ‘evergreen’ Updated link to Capstone Playbook on agenda slides Added TBD link to EDN posting video - p46

## Slide 3: Revision History - continued
Version | Date | Name | Reason for Changes
2.1 | 7/29/21 | Anderson & Paster | Updated EDN posting video class 2 tasks – p46 Standardized formatting on RCSID throughout document
2.2 | 8/2/21 | Paster | Updated ALL agenda slides to reflect scaffolding changes
2.3 | 8/10/21 | Paster | “Meet with PE/CE” branding Swapped content for Q&A slides – Engineering Design Process, Statement of Work, Concept Generation, Project Planning, PDR Activity description slides duplicated for classes 3&4 Updated activity times and order to match Flipped content changes
2.4 | 8/16/21 | Paster | Updated all Out of Class Task slides Removed ‘All Teams in a Different Place’ slide Class 10 agenda added - p106 Adjusted PDR times to match return to 10:00 &12:00 class start - p105
2.5 | 8/25/21 | Paster | Updated links to Out of Class tasks on day 4 – p66
2.6 | 8/27/21 | DeBoer | Removed Part 2 on Intro and Expectations – now out-of-class video
2.7 | 8/30/21 | DeBoer | Fixed links due to new EDN repo link format

## Slide 4: Revision History - continued
Version | Date | Name | Reason for Changes

## Slide 5: Link to Agendas
Class 1
Class 2
Class 3
Class 4
Class 5
Class 6
Class 7
Class 8
Class 9
Pro Tip – Current Out of Class Tasks are listed ONE page before next class’s agenda

## Slide 6: Day 1 Agenda

## Slide 7: 10 min - Logistics
All students (in person & remote) should attend class meetings using Webex Teams
  Project Space (ex: GSK Toothpaste Flow)
  Project Engineer Space (ex: F21-sec1-Paster)
This PPT is available on Electronic Design Notebook (EDN) and will guide the first 9 classes
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/playbook/Capstone%20Playbook.pptx
  You are STRONGLY ENCOURAGED to download newest version of Playbook prior to EACH class meeting.
Daily Class Agendas
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Capstone_Class_Agendas

## Slide 8: Covid-19 related challenges
Projects were chosen and scoped to still be possible with some or all students being remote
Off campus and out of country students should strive to stay as synchronous as possible with team meetings and project progress
All course material is available online (EDN)
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki
If any team member is remote, then ALL interactions will take place via Webex. If a team is entirely local, then some interactions will be via Webex.
  In Class Activities – Webex Team Spaces
    Project Space
    PE Space
  Class time - Webex Project Space or Sub-team Spaces
  Sponsor meetings – Webex meetings
  PE/CE Office hours – Webex private rooms
Classroom
  One-way entry/exit
    Enter @ JEC3332 door (SoE Hub or West side), Exit @ JEC 3232 door (15th St or East side)
  Webex teams has whiteboard functionality
  Chairs stay on X’s at 6 foot separation
  4 additional tables available for smaller 2 person meetings

## Slide 9: Class meeting logistics
Bring laptop, charger, headphones/earbuds (for best Webex audio) to in-person classes
Wear a disposable mask at all times
Teams may wish to use Webex to record their meetings for any members who are 'absent' or have connection issues.
  If you record, save to the cloud so your team can access the recording.
  ALWAYS encouraged to take meeting minutes and post to EDN for future reference

## Slide 10: Webex/Meeting Tips
Be productive for meetings.
  Have a written agenda, posted into the EDN Project Management folder
  Keep meeting minutes for ALL team Webex sessions and post to the Project Management forum on EDN
Webex chat will not be archived, so it's important to document results & discussion in the Forums and the Repository as appropriate
Although Webex can be great for socialization, we would like to encourage productive meetings to reduce Webex burnout

## Slide 11: Class “location”
Hybrid schedule to reduce campus density
  Your team will meet remote one day and in classroom one day each week
  Approx. 30% of students chose to be all remote
Capstone shop (JEC 2332) will be open 9am-4pm for hands-on work
  Due to COVID, students must request permission to use shop from PE to ensure staffing – walk-ins are not allowed
  Students MUST complete online safety training prior to using shop (PE will send info)
Bounce between Project Space and PE Space
  Agenda and this PPT will continuously remind you of proper location in slide footer
TBD
Notes: PE should remind each team which day they are remote vs in class

## Slide 12: RPI Design Lab
Our Mission is to Develop High Performing Engineers by Mentoring Students in Professional and Engineering Design Practices Through Project Based Learning.
NO textbook, NO lecture
It is a Team EXPERIENCE
It is a mostly “flipped” class experience
Guided/assisted by Project Engineer (PE)
Graded/assisted by Chief Engineer (CE)

## Slide 13: Design Lab Team
Project Engineers
Brad DeBoer
Mark Anderson
Aren Paster
Kathryn Dannemann
Shop Technician
Manufacturing Manager
Admin Specialist
Associate Director
Director
Junichi Kanai
Valerie Masterson
Sam Chiappone
Scott Yerbury

## Slide 14: Faculty – Chief Engineers
MANE
Bharat Bagepall
Matt Oehlschlaeger
Dan Walczyk
Sandipan Mishra
Josh Hurst
Junichi Kanai
Shayla Sawyer
Manoj Shah
Partha Dutta
Kyle Wilt
Sarah Felix
Ali Tajer
ECSE
ISE
Ishwara B. Bhat
Agung Julius
Dylan Rees
Karthik Panneerselvam
Mark Embrechts
Al Wallace
MSE
Rahmi Ozisik
Kathryn Dannemann
Daniel Lewis
Dave Duquette
Edwin Fohtung

## Slide 15: TA Introduction – Jim Olson
Capstone Role Fall 2021
Student Support
  Presentation Preparation
  Ideation
  Project Planning
  Requisition Preparation
  Fabrication Planning
Faculty / Staff Support
  Upon request from PE / CE
Experience
Publications
  An Economic Cost Assessment on HALEU Fuels for Small Modular Reactors, Science and Technology of Nuclear Installations, 2020
Patents
  US 8,286,430 (GE)
  US 8,926,273 (GE)
Adjunct Professor
  Capstone Spring 2019
RPI Visiting Research Scholar 2016-2018
Private Consultant, NYS OVS 2018-Present
  Assistive Technology Development for TBI
WebEx Contact: Olson, James Edward Email: olsonj5@rpi.edu

## Slide 16: Participation Expectations
Arrive to Class On Time / Stay until class ends
  We encourage use of cameras when on Webex
Be present in Class and Team Meetings
  Listen, Engage, Participate
  Not distracted on your Phone or other tasks
3 Credit Hour course mandates:
  4 Hours per week IN class
  5 Hours per week OUT of class
Read communication from Design Lab staff and teammates
  Emails
  Webex chat
  EDN posts

## Slide 17: Capstone is TEAM work not GROUP work
Team Work
  collaborative effort
  peer review
  Student managed
Group Work
  divide and conquer
  low interaction with team
  Supervisor managed

## Slide 18: Grading
Syllabus
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/revisions/295/raw/Course%20Documents/Common%20Course%20Syllabus.pdf
  Tasks and Due Dates
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Tasks_and_Due_Dates
Pose any questions to kanaij@rpi.edu
  Answers will be posted to EDN
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Syllabus_or_Grading_questions

## Slide 19: Behavior Expectations
Q: “How will you interact with your boss and peers in 6 months?”
Let’s start doing this NOW in Capstone Design
  Be Accountable.
    To your teammates, to Chief/Project Engineer, and to project sponsor.
  Be Professional.
  Make your work VISIBLE.
    Post/share as you go. No need to hide from team until its perfect or completely finished.
    Use Electronic Design Notebook (EDN)
Notes: This slide is animated. Shows only the question – PE should ask students and get some responses

## Slide 20: Accountability Step #1
More information
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Confidentiality_Requirements
You all received via email the Capstone Orientation Packet:
Director’s Introduction letter
Project Description - Will guide work today
Instructions for electronic signatures in Adobe
Recognition Waiver and Release - SIGN & return by end of day
Sponsorship Agreement - SIGN & return by end of day
Now we’re done talking about it.

## Slide 21: Collaboration Logistics
Each team has a Box folder pre-loaded with files
  https://rpi.app.box.com/
  Login using RPI credentials
EVERYONE open “20 min Poster - Webex enabled.pptx” file in PowerPoint Online
  This will allow simultaneous group editing
  (warning/notice) Online Office version lacks MANY features of standalone program

## Slide 22: 30 min - Team Ideation Exercise
Time boxed exercise. It will feel rushed, things won't feel complete. THAT'S OK.
You'll want more time. You can't have it. Team must move on.
For EACH section of presentation slides:
2 min
  Individual silent thought on content
  Type thoughts into text editor (Word, Notepad, etc...)
2 min
  Copy answers into shared Team PPT on Box
  Quick discussion of similar, unique, or new answers
Move on to next section of Ideation PPT as a team
PE will send chat messages to PE Space to help remind team to move on to each section of presentation

## Slide 23: 20 min - Team Ideation Summary
What unique skills does each person bring to the team?
What skills do members share in common?
What specific team or organizational strength will each person contribute?
What team or organizational weakness or areas for growth does each person have?
How can team make best use of each individual’s skills and talents?
Does every team member have a TECHNICAL action item to complete by next class?
  Note: This is something that should happen by end of EVERY class.

## Slide 24: 5 min - Team Meeting
Choose a 30-60 min time for team to meet before next class
  www.WhenIsGood.net works well
  NOT RECOMMENDED to use this time every week for the full team. That’s what class time is for. Instead use this time for occasional needed planning meetings, or for smaller sub groups to meet about project.
MUST REACH DECISION TODAY! You have a group task to complete before next class.

## Slide 25: 10 min – Questions about IED and Capstone Readiness
What part of your IED experience do you NOT want to repeat? - 4 min
  Personality conflicts
  Time management (ran out of time)
  Unequal division of labor
  Communication breakdown
How ready is your team to move forward on project?
1 (low) - 10 (high) scale
1 min - Pick individual answer
Move to PROJECT SPACE, discuss as a team, and come to consensus - 5 min
Return to PE SPACE for full class debrief - 5 min

## Slide 26: 5 min – Ticket Out
Design Lab wants your 'immediate' feedback on the course and your experience.
These 'surveys' after many classes will help us help you.
Collected anonymously using Google Forms.
  If you ever want an individual response from PE/CE/Director, be sure to INCLUDE your name.
Please Complete Ticket Out Today or Tomorrow
You can also always use email or Webex to reach out to PE/CE with any questions.

## Slide 27: Out of Class Tasks (what you might call homework, complete BEFORE Class 2)
Complete Class 1 Ticket Out
  https://forms.gle/kT3iYxnPDvwJjSVu7
Register for EDN – https://designlab.eng.rpi.edu/edn/
  Registration button in upper right hand corner
  Login must be your RCSID (RPI email before the @ symbol)
  Email must be your RPI email
  Bookmark this site. You will use it A LOT for this course.
Use out of class team meeting to start team building
Student Team Introductions
    Major, hometown
    Interests, clubs/sports, experience related to project topic
    Co-op, internship, summer job
    Pet, favorite ice cream flavor
Re-read the Project Description with Class 1 Ideation Exercise in mind
Post evidence of progress on your project task assignment to team's Box folder as Word file. Filename should be RCSID-topic. Ex: pastea-FreeBodyDiagram.docx
  Web link of research AND summary of why it's important or useful
  Calculations
  Sketch of concept idea
Watch Capstone Introduction & Expectations – Part 2 video (7 Min)
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/training/Capstone%20Introduction%20and%20Expectations%20Part%202.mp4
NOTE – These tasks are posted on EDN along with all class agendas
https://designlab.eng.rpi.edu/edn/projets/capstone-support-dev/wik/Capstone_Class_Agendas

## Slide 28: Class 2 Agenda
  You are STRONGLY ENCOURAGED to download newest version of Playbook prior to EACH class meeting.
Repository instructions - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Subversion
Playbook - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/playbook/Capstone%20Playbook.pptx
Notes: PE notes – Track C is for projects with lots of history or content wholly unfamiliar to students.
Track A vs B is just a coin flip for scheduling.

## Slide 29: 15 min - Capstone Expectations Q&A
Out of Class Task was to watch 1 video
QUESTIONS about content?
What is difference between IED and Capstone?
Who ‘owns’ your project – student team, PE, CE, sponsor?
What is role of students in Capstone?
What is role of PE?
What is role of CE?
Notes: Day 2

## Slide 30: Follow Track A/B/C as instructed by PE
Track A | Track B | Track C
Generate Project Questions | Generate Project Questions | In Depth Project Introduction (PE)
Classify Questions | Meet with Chief Engineer | Generate Project Questions
Assign Questions | Meet with Project Engineer | Classify Questions
Meet with Chief Engineer | Classify Questions | Assign Questions
Meet with Project Engineer | Assign Questions | Meet with Chief Engineer
Instructions for each activity are on the next few slides
ALL activities in TEAM Space

## Slide 31: 15 or 20 min - Generate Project Questions
These questions can be about any aspect of the project, but by the end of the class include questions targeted to:
  Customer Needs
  Project Specifications / Technical Requirements
Same inclusive discussion format as first class
  2 min. silent question generation
  Then begin copying into Project Questions.xlsx spreadsheet in Box.
  Combine duplicates/similar questions
  Add more to list as you think of them during discussion

## Slide 32: 15 min - Classify and Assign Questions
  Classify all questions generated into one of three categories
    Things team members can research/answer themselves
    Things PE will answer
    Things to ask sponsor during kick-off meeting
  Team assigns owner to all questions in category A
  Add question classification and ownership to Box spreadsheet

## Slide 33: 15/20 min - Meet with Project Engineer
  Project Engineer meets with each team:
    Check on team status / welfare
    Student introductions
    Discuss project background and goals
    Review project question & categories
      Confirm & update
    When not meeting with your PE or CE, team members generate/discuss questions.

## Slide 34: 15 min - Meet with Chief Engineer
  Chief Engineer meets with each team:
    Check on team status / welfare
    Student introductions
    Discuss project impressions
    Review project question & categories
      Confirm & update
    CE’s background/experience
    When not meeting with your PE or CE, team members generate/discuss questions.

## Slide 35: Go back to PE space for Engineering Documentation discussion

## Slide 36: 10 min - Engineering Documentation Q&A
Out of Class Task was to watch 1 videos…
QUESTIONS about content?
What is Documentation?
Why should you Document work?
What system will Capstone use?
Specifically what should students/team document?
Notes: Day 2

## Slide 37: 15 min – Engineering Documentation
Topics
  What is Documentation?
  Why bother?
  How is it done in Capstone?
PE note:
  Let group answer 1st two questions
  Then run through next few slide to see if anything was not suggested
  Then discuss 3rd question

## Slide 38: What is Documentation? Engineering Documentation?
Living record of your work
  Evolution of your product/design is traceable
  Your work (experiment) is reproducible
  Your work can be understood by others and why you did it that way

## Slide 39: Why Document?
Extension of your memory
  Who, What, When, Where, Why, How
  So that others can collaborate and continue the work
  Facilitates teamwork
  So that others can review/understand your work
Legal ramifications
  Contractual/legal defense
  Patent application
Efficiently and Effectively move the project forwards

## Slide 40: Capstone Course Policies - Tools
Electronic Design Notebook - REQUIRED for all collaboration
Webex – Team Chat
When Is Good – meeting scheduling
Box – Initial Collaborative work (week 1 - 4)
Not Permitted
  Slack, GroupMe or Discord for chatting
  Google Drive for file storage
  Google Suite for document creation
  Other cloud based tools for any use (schematics, mind maps, drawings, analysis, etc…) e.g. diagrams.net, etc.
Webex Teams is good for chat and live meetings, but project documentation MUST be transferred to EDN Forum or Repository.
  Simple/easy solution is to never put it on Webex to begin with.

## Slide 41: What Tool Will You Use?
Electronic Design Notebook (EDN)
  Integrated Project Management
  Threaded Communication by topic, rather than a single unorganized stream
  IP protection
  Grading - accountability and visibility
  Secure access to team and sponsor
  Backed up daily !
  The EDN software may not be the PERFECT choice, but nothing is.
  It meets the Design Lab's needs better than the alternatives*.
  * https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Why_Electronic_Design_Notebook_is_the_ONLY_choice

## Slide 42: What Should I Document?
Everything
  Research, web links, notes
  Interviews and observations
  Ideas, concepts, sketches, charts, diagrams
  Calculations
  Purchases - components models, vendors, cost
  Analyses – technical and non-technical
  Experiments, debugging, tests
  Hypothesis, procedures, equipment used, steps taken, data, results
  Future work/ideas

## Slide 43: 10 min – Documentation Wrap up
Information should be complete before documented?
  True or False
It is necessary to document negative results?
  True or False
Teammates share responsibility with PE/CE to offer technical feedback on EDN posts?
  True or False

## Slide 44: Out of Class Tasks (what you might call homework, complete BEFORE Class 3)
Complete Class 2 Ticket Out
  https://forms.gle/3pGX1JgYy5nYnnep8
Watch EDN Guidance for Out of Class Tasks - Initial Postings Video (7.5 min)
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/training/EDN%20Guidance%20for%20Out%20of%20Class%20Tasks%20-%20Initial%20Postings.mp4
  Post personal contact info (name, major, RPI email, phone #) to one thread in the EDN Background Info Forum (start new thread titled “Team Contact Info”, then reply for subsequent entries)
  Find answer(s) to assigned question(s) & post to new thread titled “Class 2 Questions and Answers” in EDN Background Info Forum
Read The Engineering Design Process Refresher.pptx in preparation for class 3 discussion
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/training/The%20Engineering%20Design%20Process%20Refresher.pptx
  Watch Customer Needs video (9 min)
  https://mediasite.mms.rpi.edu/Mediasite5/Channel/anderm8winrpiedu-engr-2050/watch/87d950eccc2942038b1d06530e9217841d
Watch Requirements video (11 min)
  https://mediasite.mms.rpi.edu/Mediasite5/Channel/anderm8winrpiedu-engr-2050/watch/96dceab44ae7447d812f5a216afa97cf1d
Identify one Customer Need for your project and translate it into an Engineering Requirement. Post to new thread in EDN Design Forum titled “Initial Needs and Requirements”
For ongoing projects, review prior semesters’ final presentations in accordance with PE instructions for class discussion in Class 3 or 4
  PPT should be in last semester's Final Deliverables Forum on EDN

## Slide 45: Day 3 Agenda
Over the course of Days 3 & 4 - All teams will complete the following:
Sponsor Kickoff Meeting
CE meeting with team
Customer Needs & Requirements - development and review
Review previous Final Presentation - ongoing projects only
  You are STRONGLY ENCOURAGED to download newest version of Playbook prior to EACH class meeting.
Repository instructions - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Subversion
Playbook - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/playbook/Capstone%20Playbook.pptx
Notes: PE Notes
Continuing projects should follow Track C or E
New projects can follow A, B, or D
Track A or C on Day 3 should follow track A or C on Day 4
Track B, D, or E on Day 3 should follow track B or D on Day 4

## Slide 46: 10 min - Engineering Design Process Q&A
Out of Class Task was to watch 3 videos…
QUESTIONS about content?
What are the steps in Engineering Design Process?
What is a Customer Need?
What is an Engineering Requirement?
What is the difference between a Need and a Requirement?
What is a User Story?
What is an Acceptance Criteria?
What is the difference between a User Story and an Acceptance Criteria?
Notes: Day 3

## Slide 47: Engineering Design Process
Today is Day Three of class
Let’s look at steps ONE & TWO
Team will create/review/improve project’s list of:
Customer Needs
Engineering Requirements
This Design Process and terminology is taught in IED at RPI

## Slide 48: 30 min – Meet with CE (Class 3 or 4)
Chief Engineer led discussion of:
  Course
    Course grading
    Student expectations
  CE background and experience
  Project impressions

## Slide 49: 45 min - Customer Needs & Engineering Requirements Generation
Needs and Requirements workbook.xlsx spreadsheet is in team Box folder
Fill out based on team’s current (uninformed impression) of project
  This is first pass. Don’t worry that answers are not complete or verified by sponsor.

## Slide 50: 15 min – Group Review of Needs & Requirements
Read notes in template document for tips
Remove/combine duplicates
Unsure of a proper metric?
  Quick Google search to put in an educated guess
  Use ‘Confidence’ column to mark low and plan to research/update after class
Fill in holes/gaps after looking at categories
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Requirements_Management
  Safety, Reliability, Maintainability, etc…

## Slide 51: 45 min - Sponsor Kick-Off Meeting
Meeting Agenda
  Team introductions to sponsor (name, major, relevant experience/skills)
  Sponsor introduction to team
  Sponsor describes project "in their words“
    History, ultimate and semester goals, deliverables, etc…
  Open Q&A

## Slide 52: 30/45 min - Prior Presentation (if applicable)
Team should review (outside of class) the final PPT presentation given by previous semester team
  Forums->Final Deliverables
  Repository->Reports->Final Reports
Quickly walk PE/CE through slide deck and discuss what you feel previous team would say about:
  Goals
  Accomplishments / Successes
  Challenges
  Next steps
PE/CE will help to clear up confusion and answer any questions current team may have

## Slide 53: Out of Class Tasks (what you might call homework, complete BEFORE Class 4)
Complete Class 3 Ticket Out
  https://forms.gle/QcsmZ5qAhS9L9Sdr5
Update Needs/Reqs Workbook based on feedback (in Box folder)
Choose sponsor liaison
  This person will be the focal point for emails to/from your sponsor. They are not the team's "spokesperson" at meetings, conference calls, in class, etc.
Watch Intro to EDN video (5 min) in preparation of Class 4 review
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/training/Intro%20to%20the%20EDN.mp4
Read Project Documentation Wiki page in preparation of Class 4 review
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Project_Documentation
Read Meeting Minutes Wiki Page
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Meeting_Minutes
  Post notes taken during PPT review to Project Management Forum
Follow Subversion instructions to download and install client, then checkout a copy of your project’s repository. Visit your PE’s office hours for assistance.
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Subversion_Clients#section-2
Complete the Online Safety Training in Percipio by end of 3rd week
  https://www.percipio.com
  Rensselaer Manufacturing and Prototyping Laboratories-Safety Orientation
  NOT required for
    Fully remote students
    Local students without campus access

## Slide 54: Class 4 Agenda
  You are STRONGLY ENCOURAGED to download newest version of Playbook prior to EACH class meeting.
Repository instructions - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Subversion
Playbook - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/playbook/Capstone%20Playbook.pptx
Notes: PE Notes
Track A or C on Day 3 should follow track A or C on Day 4
Track B, D, or E on Day 3 should follow track B or D on Day 4

## Slide 55: Engineering Design Process
Today is Day Four of class
Team should be working towards student agreement, and PE/CE/sponsor review/approval of steps ONE & TWO
Customer Needs
Engineering Requirements
This Design Process and terminology is taught in IED at RPI

## Slide 56: 15 min – Group Review of Needs & Requirements
Read notes in template document for tips
Remove/combine duplicates
Unsure of a proper metric?
  Quick Google search to put in an educated guess
  Use ‘Confidence’ column to mark low and plan to research/update after class
Fill in holes/gaps after looking at categories
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Requirements_Management
  Safety, Reliability, Maintainability, etc…

## Slide 57: 45 min - Sponsor Kick-Off Meeting
Meeting Agenda
  Team introductions to sponsor (name, major, relevant experience/skills)
  Sponsor introduction to team
  Sponsor describes project "in their words“
    History, ultimate and semester goals, deliverables, etc…
  Open Q&A

## Slide 58: 55 Min - Project Work
Refine Needs and Requirements Spreadsheet
  Needs
    Ensure all known Customer Needs are documented
  Requirements:
    Associate with appropriate Customer Need(s)
    Identify Measurements and Units (quantitative)
    Ensure that Requirements are detailed and prioritized
    Identify Applicable Engineering Standards
Refine/Develop Follow-Up Questions for Sponsor
  If Team has already had Sponsor Meeting, what new questions have been identified as a result?
    Clearly document and send to Sponsor, copy PE
Background Research/Benchmarking
  Discuss/document work done to date
  Identify/document additional benchmarking needs

## Slide 59: 30 min – Meet with CE (Class 3 or 4)
Chief Engineer led discussion of:
  Course
    Course grading
    Student expectations
  CE background and experience
  Project impressions

## Slide 60: Out of Class Task / Action Items:
Complete Class 4 Ticket Out
  https://forms.gle/9oFPZF4a2r3uZv1v7
Update Needs/Reqs Workbook - post to EDN Design forum
Watch Statement of Work video (10 min) in preparation for creating draft in class
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/training/Statement%20of%20Work.mp4
Read Project Documentation Wiki page in preparation for class review
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Project_Documentation
Complete the Online Safety Training in Percipio by end of 3rd week
  https://www.percipio.com
  Rensselaer Manufacturing and Prototyping Laboratories-Safety Orientation
  NOT required for
    Fully remote students
    Local students without campus access

## Slide 61: Class 5 Agenda
  You are STRONGLY ENCOURAGED to download newest version of Playbook prior to EACH class meeting.
Repository instructions - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Subversion
Playbook - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/playbook/Capstone%20Playbook.pptx

## Slide 62: Engineering Design Process
Today is Day Five of class
Team will develop Statement of Work (SoW).
This puts into clear words & pictures what the FINAL output will look like, and the tools required to get there.
This Design Process and terminology is taught in IED at RPI

## Slide 63: TA Introduction – Jim Olson
Capstone Role Fall 2021
Student Support
  Presentation Preparation
  Ideation
  Project Planning
  Requisition Preparation
  Fabrication Planning
Faculty / Staff Support
  Upon request from PE / CE
Experience
Publications
  An Economic Cost Assessment on HALEU Fuels for Small Modular Reactors, Science and Technology of Nuclear Installations, 2020
Patents
  US 8,286,430 (GE)
  US 8,926,273 (GE)
Adjunct Professor
  Capstone Spring 2019
RPI Visiting Research Scholar 2016-2018
Private Consultant, NYS OVS 2018-Present
  Assistive Technology Development for TBI
WebEx Contact: Olson, James Edward Email: olsonj5@rpi.edu

## Slide 64: 30 min - Documentation & EDN Usage
You should have already watched EDN video and read Documentation Wiki page
  Intro to EDN video (5 min)
    https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/training/Intro%20to%20the%20EDN.mp4
  Project Documentation page
    https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Project_Documentation
Where to post your work
How to create post (which buttons/links on EDN)
Notes: Need to add some show not tell to these slides
How do you currently organize information:
On your desk
-on your PC
In text messages
In emails
Within an organization, e.g. fraternity / sorority, sports teams, clubs, etc.

## Slide 65: Where to put information?
Forums Tab
Technical Work
Task Assignments
Work through quick examples using EDN
Statement of Work

## Slide 66: How to post
New Message
Forums
Live demonstration of making a forum post

## Slide 67: EDN Usage
Using the EDN effectively will contribute greatly to you and your team’s success in this course. Both for getting work accomplished and for documenting that work!
  Issues to track and direct effort
  Forums to document and discuss the output of that effort
  Visibility for instructors to assign credit
Post or it didn’t happen!

## Slide 68: Phases of the Design Report
In ALL cases, the file name and location remains the same:
“working/Reports/Design Report and Poster/Design Report.docx”
Phase 1
Statement of Work
Phase 2
Preliminary Design Report
Phase 3
Final Report
Week 4
Midterm
End of Semester

## Slide 69: Design Report.docx - Table of Contents
Green – Create
Yellow – Update
File name
DOES NOT change

## Slide 70: Design Report Section Progress
Create (green)
  first pass at generating this content
Required Update (yellow)
  revise and update based on work done to date
  incorporate feedback from PE/CE/sponsor
Optional Update
  any existing material can be revised with new information
  incorporate feedback
At all stages, the file name and location in Repository remains the same:
“working/Reports/Design Report and Poster/Design Report.docx”

## Slide 71: 10 min - Statement of Work Q&A
Out of Class Task was to watch 1 video…
QUESTIONS about content?
What is a Statement of Work?
What is difference between the Project Objectives and Semester Objectives?
What are Engineering Tools and Methods?
What is difference between a task and a deliverable?
Where is the SoW document template located?
Notes: Day 5

## Slide 72: 10 min - Engineering Tools and Methods
  What techniques, software, calculations will be used to address the problems in front of team? Ex:
  Mechanical aspects – Free Body diagram, torque measurement
  Software – flow chart of system control loop, storyboard of user input
  Process – conduct customer interviews of toddler caregivers, create Standard Operating Procedure for system startup and calibration

## Slide 73: 65 min - Statement of Work Exercise
Design Report Template – SoW is phase 1 of this document
https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/template%20documents/Design%20Report.docx
10 min – Break into 3 groups (meet in subteam spaces A/B/C)
  A - Long Term Objectives (1-5+ years, from Customer Perspective)
  B - Current Semester Objectives (3 months!)
  C - Deliverables (Be S.M.A.R.T.!)
Shift back to Team Space
10 min - Team review – Long Term and Current Semester Objectives
15 min - Team review – Deliverables
20 min
  PE/CE review of Deliverables
  Team development of Dates for Deliverables and Engineering Tools and Methods
Create threads in Statement of Work Forum for notes on each section

## Slide 74: Out of Class Task / Action Items:
Complete Class 5 Ticket Out
  https://forms.gle/Af4Bfe47Q9u5SBsh7
Wordsmith and polish Statement of Work
Post Statement of Work (Phase 1 of Design Report.docx) to EDN Repository prior to class 6
  Location - working/Reports/Design Report + Poster
Upload Needs & Requirements spreadsheet to Repository
Watch Concept Generation video (9 min) in preparation for Concept Generation class exercise
  https://mediasite.mms.rpi.edu/Mediasite5/Channel/anderm8winrpiedu-engr-2050/watch/d78db44fd9f7424b9d8f4c72857f84371d
Attend SVN Training or watch video
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/training/Getting%20Started%20with%20Subversion-For%20Windows%20Users.mp4
Complete the Online Safety Training in Percipio by end of 3rd week
  https://www.percipio.com
  Rensselaer Manufacturing and Prototyping Laboratories-Safety Orientation
  NOT required for
    Fully remote students
    Local students without campus access

## Slide 75: Class 6 Agenda
  You are STRONGLY ENCOURAGED to download newest version of Playbook prior to EACH class meeting.
Repository instructions - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Subversion
Playbook - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/playbook/Capstone%20Playbook.pptx

## Slide 76: Engineering Design Process
Today is Day Six of class
Team will generate AND document concepts to address and meet the Needs & Requirements of the project.
This Design Process and terminology is taught in IED at RPI

## Slide 77: 10 min - Concept Generation Q&A
Out of Class Task was to watch 1 video…
QUESTIONS about content?
Where do concept ideas come from?
  Example of Internal Search?
  Example of External Search?
Notes: Day 6

## Slide 78: 15 min – CE Time
Meeting will be in CE’s Webex Personal Room
This will take place at some point during Concept Generation exercise depending on CE’s schedule

## Slide 79: 65 Min - Concept Generation
Similar inclusive plan as previous exercises using Box document
5 min – Individually silently generate any concept to solve/address project needs/reqs
10 min – Everyone add concepts to Concept Generation Spreadsheet.xlsx in Box
15 min – Organize list by topic
  Eliminate duplicates
  Add extra ideas you think of right now or are inspired by others ideas
35 min – Group discussion
  Explain further to improve group understanding – if necessary
  Look for missing/unaddressed needs –think of concepts to address them
  Look for lone concepts – think of alternative ideas
Notes: Note
CE will jump in to talk for 15 mins of this time block

## Slide 80: 5 min – Create Forum Threads
Concept topics ARE the key discussions and work areas for the team
Create Design Forum threads for each topic
  Use these thread to post explanation, sketches, calculations, etc…
  Reply to team mates posts to move idea forwards and advance project

## Slide 81: 15 min – Project Work
Go to Team Space
Work on project
Someone should take notes of meeting discussion
    NOT as Word document, simply as plain text in Forum post.
  Minute instructions and template https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Meeting_Minutes
Post AT END of class to Forums –> Project Mgmt
  Others can reply to post with any corrections or additional information

## Slide 82: 10 min - Benchmarking Memo
What is current state of the art? How is problem currently solved?
What will team members NEED to know to move forwards?
What has already been accomplished by prior team?
Team creates topic list
  Literature search
  User interviews
  Identifying / installing / practicing software or techniques which will be required for the project
  Install existing project software
  Verify work done by past Capstone team
  Conduct testing or system operation described by prior team
PE/CE approve list
Capstone Support Wiki has instructions, template, and rubric
https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Benchmarking_Memo

## Slide 83: Out of Class Task / Action Items:
Continue technical work
  Post progress to Design Forum threads
Brainstorm 6 individual tasks which need to be accomplished to reach project goals, post to a thread in the Project Mgt. Forum
Team brainstorms Benchmarking Memo topic list
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Benchmarking_Memo
  Post to Background Info forum
Watch videos in preparation for Project Planning activity
  Intro to Project Mgmt (7 min)
    https://www.youtube.com/watch?v=QwuwzBBThPY
  Deliverables & Activities (3 min)
    https://www.youtube.com/watch?v=L6WYJh1Ygoc
Complete the Online Safety Training in Percipio by end of 3rd week RIGHT NOW
  https://www.percipio.com
  Rensselaer Manufacturing and Prototyping Laboratories-Safety Orientation
  NOT required for
    Fully remote students
    Local students without campus access

## Slide 84: Class 7 Agenda
  You are STRONGLY ENCOURAGED to download newest version of Playbook prior to EACH class meeting.
Repository instructions - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Subversion
Playbook - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/playbook/Capstone%20Playbook.pptx

## Slide 85: Engineering Design Process
Today is Day Seven of class
Team will develop list of the tasks necessary to complete the project, and schedule them over the remainder of the semester.
This Design Process and terminology is taught in IED at RPI

## Slide 86: 10 min - Project Planning Q&A
Out of Class Task was to watch 2 videos…
QUESTIONS about content?
What is a milestone?
What is the difference between parallel tasks and serial tasks?
What is critical path of a plan?
Notes: Day 7

## Slide 87: 90 min - ‘Post It Note’ Project Planning Exercise
10 min – (individually silently) generate list of TEN tasks which team must accomplish to meet deliverables
  Out of Class Task was to post 6 to EDN, so start with those. Then create 4 more.
(PE has/will preload with Deliverables from SoW)
10 min – enter tasks in the Gantt Chart PPT.pptx in Box
Create 1 text box for each task
Choose a personalized fill color for your entries
Position tasks appropriately along week by week calendar
60 min – Group organization of tasks
Add missing tasks, remove duplicates
Organize by subsystem or milestone
10 min – Re-assign ownership (by color) to ensure everyone has work throughout semester

## Slide 88: Out of Class Task / Action Items:
Create draft of Status Update PPT topics
  Template - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Templates_and_Forms
Create agenda for 60 mins of Class 8
Add tasks identified on sticky notes into EDN as Issues
Add deliverables from Statement of Work to EDN Gantt Chart as Versions
  watch video with instructions (4 min) - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/training/Creating%20Versions%20from%20your%20Statement%20of%20Work.mp4
Read Risks Associated with Project Plans Wiki page and revise team plan in EDN Gantt chart as necessary
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Risks_Associated_with_Project_Plans
Benchmarking Memo due on 9/23 (9/28)
  Memo Template: https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/template%20documents/BM_Memo-Topic-RCSid.docx
  Memo Rubric: https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/Rubrics/Benchmarking%20Memo%20Rubric.docx
  Submit your memo in the Background Info forum
    Include your RCSID and topic in filename!
Complete the Online Safety Training in Percipio by end of 3rd week RIGHT NOW !!
  https://www.percipio.com
  Rensselaer Manufacturing and Prototyping Laboratories-Safety Orientation
  NOT required for
    Fully remote students
    Local students without campus access

## Slide 89: Class 8 Agenda
  You are STRONGLY ENCOURAGED to download newest version of Playbook prior to EACH class meeting.
Repository instructions - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Subversion
Playbook - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/playbook/Capstone%20Playbook.pptx

## Slide 90: Engineering Design Process
Today is Day Eight of class
Team is developing concepts and beginning to down select.
Creating poster to communicate overall project and progress made.
This Design Process and terminology is taught in IED at RPI

## Slide 91: 60 min – Follow Team Agenda
Designate team member to take and post minutes

## Slide 92: 15 min – PE Review Project Plan
Many short individual tasks? Few large group tasks?
Adequate time for:
  Manufacturing?
  Purchasing?
  Testing?
  Iterative development? Second round of any tasks?
Equal division of labor across all students?
Ability to do some work in parallel rather than series?
  Design test plan BEFORE mfg is complete
  Create dummy data NOW to test software performance or analysis approach

## Slide 93: 30 min – PE Review of Status Update PPT
Number slides
Figure labels
Team members names, PE/CE names, sponsor name, company logo
Agenda
  Does it match actual contents of PPT?
Contents appropriate? (match rubric)
  Background & Customer Needs
  Technology Assessment
  Engineering Requirements
  Concept Generation

## Slide 94: Out of Class Task / Action Items:
Address any feedback received on Status Update PPT
Sponsor liaison should email PPT to sponsor 24 hours prior to call
Read Preliminary Design Review and Poster Wiki page in preparation for creating a first draft of the poster during Class 9
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Preliminary_Design_Review_and_Poster
Continue technical work
Post progress to Design Forum thread(s)
Student Team should now be creating individual project tasks
Prep for upcoming PDR - There will be THREE groups presenting
Identify who will be presenting in each of the three groups
Identify TWO team members for EACH session who will “host” the team’s upcoming PDR in their personal Webex space. One as “primary” and one as an alternate. Please post this information to a thread in the PDR Forum.

## Slide 95: Class 9 Agenda
  You are STRONGLY ENCOURAGED to download newest version of Playbook prior to EACH class meeting.
Repository instructions - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Subversion
Playbook - https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/repository/112/raw/playbook/Capstone%20Playbook.pptx

## Slide 96: Engineering Design Process
Today is Day Nine of class
Team is creating poster to communicate
Overall project (Needs & Requirements)
Progress made (Concepts, System Architecture)
Future steps (Design, Integration, & Test Plan)
This Design Process and terminology is taught in IED at RPI

## Slide 97: 5 min - PDR Q&A
Out of Class Task was to watch review 1 Wiki page…
QUESTIONS about content?
What does PDR stand for?
Who is audience for PDR?
Approx. how many PPT slides should team prepare?
Notes: Day 9

## Slide 98: 95 min – Poster Creation
Open Poster.pptx in Box in PPT Online
10 mins – Divide into 3 groups, shift to sub-Spaces on Webex Teams, and work on initial slides. Content can be pulled from Statement of Work.
  Purpose
  Past Work and/or Project History
  Semester Objectives/Requirements
40 mins – As a full team discuss Technical Approach, Results and Accomplishments to Date
30 mins – Move on to Next Steps and Plan
15 mins – Begin assembly of content onto single slide (pg 8)

## Slide 99: Out of Class Task / Action Items:
Class 9 Ticket Out
  https://forms.gle/pPHLdBH1PmDVAoTw9
Upload poster draft to EDN
  File in the Repository – working/Reports/Report + Poster/Poster.pptx
  Discussion in PDR Forum
Continue technical work
Post progress to Design Forum thread(s)
Student Team should now be creating agendas for each class meeting and individual project tasks
Make an appointment with James Olson (olsonj5@rpi.edu), TA, and get feedback on your PDR poster. Update the poster as needed.

## Slide 100: Preliminary Design Review (10/7 Th or 10/8 Fri) Presentation Schedule
Sections 1&3 | Sections 2&4 | Activity | Presenter A Primary Host | Presenter B Backup Host | Presenter C
10:00 | 12:00 | Beginning of class |  |  | 
10:05 | 12:05 | Start the 1st sub-team's design review | Name & Email | Name & Email | Name & Email
10:25 | 12:25 | Start of Q&A |  |  | 
10:30 | 12:30 | Time for reviewers to document evaluation |  |  | 
10:40 | 12:40 | Start the 2nd sub-team's design review | Name & Email | Name & Email | Name & Email
11:00 | 13:00 | Start of Q&A |  |  | 
11:05 | 13:05 | Time for reviewers to document evaluation |  |  | 
11:15 | 13:15 | Start the 3rd sub-team's design review | Name & Email | Name & Email | Name & Email
11:35 | 13:35 | Start of Q&A |  |  | 
11:40 | 13:40 | Time for reviewers to document evaluation |  |  | 

## Slide 101: Class 10 and Beyond Agenda
Scaffolded class activities have ended.
Primary purpose of the remaining class meetings is team review and assessment of work already completed, especially with your PE and/or CE.
It is NOT productive to use class time for completing individual work.
These 4 hours of class time may be the only available time for FULL team to meet. So it is recommended to use for group discussions.
Pro Forma Agenda posted on Capstone Support
  https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Class_10_and_beyond