## Slide 1: Project Name
Meeting Date 11/15/2023
Team members:
Name, Major / Graduation Date)
Name, Major / Graduation Date)
Name, Major / Graduation Date)
Name, Major / Graduation Date)
Name, Major / Graduation Date)
Name, Major / Graduation Date)
Name, Major / Graduation Date)
Sponsor Mentors: (name)
Project Engineer: (name)
Chief Engineer: (name)
Sponsor Logo
Copy / use this slide!

## Slide 2: Creating Meaningful Slides
Meeting Goals:
Convey the Team’s understanding of the sponsor and the project objectives
Gain/confirm/update (sponsor) or convey (PDR) your understanding of the sponsor’s needs and requirements for your project
  Empathize with the customer
  What do they want and why do they want it?
Delete these instructions before presenting!

## Slide 3: Creating Meaningful Slides
Meeting Goals (continued):
Communicate the Team’s technical accomplishments
Communicate the Team’s approach and plan
Gather answers & decisions needed to any current questions (Sponsor)
Delete these instructions before presenting!

## Slide 4: Creating Meaningful Slides
How:
Hit as many items as appropriate from the Making Strong PowerPoint Presentations page on the Capstone Support Wiki
https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Creating_Strong_PowerPoint_Presentations
Effectively and Rapidly Communicate
Delete these instructions before presenting!

## Slide 5: This File Is:
An example of the typical content for the first Sponsor Meeting and Preliminary Design Review
While NOT an exact ‘recipe’ for all teams / projects, talk to your PE before changing!
A PowerPoint “template”. The footers are properly defined – edit them only in Slide Master!
Have questions? – see your Project Engineer EARLY!
Delete these instructions before presenting!

## Slide 6: The Steps - Read All These Slides First!
Create a Project Management Forum thread with the scheduled meeting date. Please use that thread for collaboration on this PPT rather than non-EDN resources, e.g., chat, texting, Google, Box, etc.
Copy this template to a new file name
  Name the file using a “YYYY-MM-DD-Sponsor Meeting.pptx” convention where YYY-MM-DD is the planned meeting date. The files sort easily by date this way.
  Save in your working copy of the repository on your PC. /working/Reports/Sponsor Meetings. Do NOT add a file version numbers – the repo already handles that! Replace all instructions with your content
Review the instructions for creating strong presentations: https://designlab.eng.rpi.edu/edn/projects/capstone-support-dev/wiki/Creating_Strong_PowerPoint_Presentations
Review and Edit your content! Commit to the repository as everyone edits
Share your slides with your Project Engineer for review, at least 1-2 classes prior to your scheduled conference call / meeting
Modify your content based on that feedback
Email to Sponsor at least 1 business day before call / meeting!
Delete these instructions before presenting!

## Slide 7: Typical Agenda
Project Overview (includes purpose, past work/proj. history, semester objectives)
Update from Sponsor (Sponsor Meeting Only)
Current Needs and Requirements (N&R) Spreadsheet Review
  Directly use the N&R spreadsheet, no slides needed
Dashboard – import from prior template (Sponsor Meeting Only)
Technical Approach/Accomplishments/Demonstrations
  Show things to get feedback
  Live if possible, have pre-recorded video just in case!
Answers / Decisions Needed from Sponsor (Sponsor Meeting Only)
Next steps and Plan
  Summary of work to be accomplished between now and the next call (Sponsor Meeting)/semester (Preliminary Design Review)
Schedule or confirm the next call (Sponsor Meeting Only)
Copy / use this slide!

## Slide 8: Project Overview
Before diving into the status, be sure to have some introductory material, such as:
Purpose
Past Work/Proj. History
Semester Objectives
Copy / use this slide!

## Slide 9: Sponsor Update
An opportunity for sponsor to update Team with any new information
Delete/Hide for PDR
Copy / use for Sponsor Meeting!

## Slide 10: Current Needs and Requirements (N&R) Spreadsheet Review
Open your Spreadsheet from the repository. DO NOT insert it here!
During meeting, stop sharing this PPT to instead share Excel file. Then come back to PPT to continue discussion.
Copy / use this slide!

## Slide 11: Project Status
Health | Deliverable | Plan Due Date | Planned / Actual Completion Date | Status Explanation
 | Circuit Design Complete | 9/23 | 10/23 | Explain WHY it’s late and what you are doing about that!
 | Software Prototype Demo | 10/18 |  | This milestone may be late – but has not yet happened. Explain what you will do to bring it back in line
 | Mechanical Testing Done | 11/15 |  | No explanation needed for “green” items
Legend
Green = Good
Yellow = At Risk
Red = In Trouble
Sometimes called a Project “Dashboard”
‘Deliverables’ here should be the ones listed in your Statement of Work. These are also your EDN milestones
Keep the Legend!
Keep on 1 Slide!
Deliverables Taken from Project Plan
Delete/Hide for PDR
Copy / use for Sponsor Meeting!

## Slide 12: Technical Approach/Accomplishments/ Demonstrations
Explain the technical approach the team will utilize to accomplish the semester objectives
Address your technical progress / subsystems / accomplishments.
Provide context, i.e., overall system block diagram(s), architecture, etc.
Focus on results / accomplishments vs. “diary mode”
Show rather than tell, i.e., pictures/graphs over words
The individual who did the work should create and narrate the slide(s) showing their results.
Demonstrations include any “show and tell” opportunities!
Copy / use this slide!

## Slide 13: Answers / Decisions Needed from sponsor
List the items (use numbered list please – easier to reference)
FOR YOUR SUCCESS – Your Project Engineer should review and approve this list and the entire slide set BEFORE your sponsor sees it! This OFTEN / USUALLY requires an in-person discussion.
Delete/Hide for PDR
Copy / use for Sponsor Meeting!

## Slide 14: Next Steps and Plan (Preliminary Design Review)
Summary of work to be accomplished between now and the end of the semester
Delete/Hide for Sponsor Meeting
Copy / use for PDR!

## Slide 15: Next Steps and Plan (Sponsor Meeting)
Summary of work to be accomplished between now and the next call
Schedule / Confirm Next Call
Delete/Hide for PDR
Copy / use for Sponsor Meeting!